## Slide 1: Path-Way-Services
Group Info:
18.01.04.103 Ullash Bhattacharjee
18.01.04.112 Mostafizur Rahman
17.02.04.063 Kaho Fardin Hasib
Presenter:
18.01.04.103 Ullash Bhattacharjee

## Slide 2: Reason Of Selection
Time Efficiency
Saves Money
Easy to get
Easy Refund Option
Good For Social Distancing
5 July, 2021
Path-Way-Services
01

## Slide 3: Goal Of This Project
The main goal is to create a user friendly website that will help to purchase tickets of public transports.
Bus, Train and Launches are the most commonly used public transports. Our goal is to minimize the sufferings of purchasing tickets.
There will be an log in/ registration option for both the user and the admin.
Admin will keep the website updated with transport’s information.
User can contact admins through mail in built mail.
Future Updates:
There will be option to purchase air tickets from here in future.
5 July, 2021
Path-Way-Services
02

## Slide 4: Project Feasibilities
Technical
1. We still have internet problem in our country.
2. People are not familiar with e-ticketing system.
Economical
  It will be tough and costly to reach the population.
  Government funding can be helpful to spread this platform.
Operational
It will be difficult to deal with every transport companies.
5 July, 2021
Path-Way-Services
03

## Slide 5: Cost Benefit Analysis
Present value,PV = 20,000 Tk.
Time(in years),n = 5
Interest rate,i = 7%
Future value, FV = PV*(1+i)n
= 20,000*(1+0.07)5
= 40,127 Tk. (aprox.)
5 July, 2021
Path-Way-Services
04

## Slide 6: Project Scheduling
5 July, 2021
Path-Way-Services
05
Project Proposal
Graphics and UI
Admin panel
Admin Panel
User Panel
User Panel
Finalize and testing
1st Week 2nd Week 3rd Week 4th Week 5th Week 6th Week 7th Week

## Slide 7: Risk analysis
Data Mismanagement
Refund policies
Dishonest people can stock tickets and sell them in the black market.
Server issue
5 July, 2021
Path-Way-Services
06

## Slide 8: Conclusion
We hope this website will help the people to be more digital and will be successful in this platform. We will try keep this website updated with the modern world.
5 July, 2021
Path-Way-Services
07

## Slide 9: Thank You!! Any Question??
5 July, 2021
Path-Way-Services
08